FOLLOWTHRU

# Track A — Core Engine & Backend

Phase-by-phase execution plan for one independent Claude Code session

Claude Account 1  |  Git branch: track-a-engine-backend  |  Repository: shivv-14/followthru

# Mission

Own the deterministic business logic, shared TypeScript contract, validation, fixture processing, persistence, audit trail, task actions, API, and test/evidence pipeline. This plan combines the original roadmap's backend/data/infrastructure and intelligence/testing responsibilities into one isolated Track A.

# Non-negotiable product rules

Silence is not proof of completion. Ambiguous completion must go to human review.

Parse deadlines in the speaker/owner timezone and normalize instants to UTC; test timezone and daylight-saving edge cases.

A commitment has at most one active draft. A changed deadline updates/version-controls the same draft rather than creating duplicates.

Completed, cancelled, and deferred commitments must not have active reminder drafts.

Re-check freshness and recipient confirmation before approval; suppress stale drafts with a visible reason.

Use the supplied fixture as the scoring source. Do not invent labels or claim unmeasured accuracy.

No real email/Slack sending, no production credentials, and no message text in API logs.

# Phase map

Phase 0: inspect repo, verify brief/deadline, understand fixture, establish safe baseline.

Phase 1: publish shared types and validation; implement deadline/timezone foundation and test contract.

Phase 2: finish extraction/linking/resolution/queue/scoring, persistence, audit, task actions, API, and evidence.

Phase 3: integrate with UI contract/store hooks and fix end-to-end data flow.

Phase 4: tests, security, offline/persistence checks, bug fixes, feature freeze.

Phase 5: deployment support, evidence bundle, API health and demo support.

Phase 6: final release verification and honest claims audit.

# Phase 0 — Problem validation and kickoff — 17:00–18:00 IST (roadmap target)

Phase goal: Establish a trustworthy baseline and understand the real fixture before designing engine behaviour.

## Tasks — complete separately

A-0.1 Inspect current branch, worktree, `git status`, recent history, package scripts, project structure, existing tests, and all work produced by the earlier random prompt. Record reusable work and risks in `docs/track-a-status.md`.

A-0.2 Verify the actual challenge brief, official submission time, demo format, and scoring requirements if the source material is present. Record unknowns explicitly; do not present the team target as an official deadline.

A-0.3 Locate the supplied fixture and inspect every field, label, participant, timezone, message/thread ID, deadline phrase, and edge case.

A-0.4 Create/update `docs/fixture-notes.md` with labelled commitments, message IDs, field mapping, malformed-input cases, and an edge-case catalogue.

A-0.5 Confirm the repository runs using its existing scripts. Do not replace package configuration merely to match an assumed scaffold.

A-0.6 Confirm branch `track-a-engine-backend`; if it does not exist, create it from the verified base. Do not overwrite an existing branch.

## Deliverables

`docs/track-a-status.md`

`docs/fixture-notes.md`

A verified baseline and branch

## Acceptance gate

Existing work has been inventoried; no uncommitted changes were lost.

Fixture labels and message IDs are understood or missing information is clearly documented.

The actual branch and available scripts are recorded.

If behind schedule: Do not write the engine before fixture inspection. Ask for missing source data only if the repo truly lacks it.

# Phase 1 — Foundation and parallel setup — 18:00–19:30 IST (roadmap target)

Phase goal: Publish the stable contract first so Track B can build a type-safe UI without inventing a second domain model.

Dependencies / handoffs: Track B may build shell/design-system work in parallel, but domain data must remain a typed temporary mock until this contract is published.

## Tasks — complete separately

A-1.1 Implement `src/engine/types.ts` as the single shared domain contract for commitments, messages/signals, deadlines, status, drafts, evidence, evaluation results, and review/suppression reasons. Follow existing naming where useful.

A-1.2 Add Zod schemas for fixture/import validation and structured engine inputs/outputs. Return actionable issue codes and paths; malformed input must not crash the app.

A-1.3 Implement fixture validation and CSV/JSON import/export with round-trip tests. Protect CSV exports against formula injection for cells beginning with `=`, `+`, `-`, or `@`.

A-1.4 Implement `parseDeadline`, timezone normalization, tentative/hedged deadline detection, `isOverdue`, and display formatting. Cover IST/Pacific differences, DST, ambiguous phrases, and exact boundary instants.

A-1.5 Publish the contract and example valid/invalid fixtures; send Track B the exact commit hash and public exports. Avoid changing the contract silently after this checkpoint.

A-1.6 Add or update `CLAUDE.md` ownership/branch rules only if it is part of Track A's repository ownership; do not overwrite another session's edits.

## Deliverables

`src/engine/types.ts`

Zod schema and fixture validation modules

CSV/JSON utilities and tests

Deadline/timezone module and tests

Contract handoff note in `docs/track-a-status.md`

## Acceptance gate

Valid fixture returns zero unexpected errors.

Broken fixtures return stable, expected issue codes.

CSV round-trip passes and formula-injection cases are covered.

Timezone and tentative-deadline tests pass.

Track B can import the published types.

If behind schedule: Contract and deadline tests outrank optional features. Do not delay the shared contract for polish.

# Phase 2 — Core feature development — 19:30–00:00 IST (roadmap target)

Phase goal: Deliver a deterministic, explainable engine and the data/action foundations needed for a real-data dashboard.

Dependencies / handoffs: Use the contract published in Phase 1. Notify Track B before any breaking contract change. Keep optional AI behind an explicit flag and only after deterministic rules pass.

## Tasks — complete separately

A-2.1 Build signal extraction from fixture messages: requests, promises/commitments, deadline phrases, hedging, owner, task, references, and evidence IDs. Keep extraction deterministic for the scored fixture.

A-2.2 Build cross-thread linking and history resolution. Handle accepted delegation, completion elsewhere, cancellation/deferment, deadline changes, conflicting evidence, and ambiguous matches.

A-2.3 Implement commitment status resolution and a pure recompute path; identical inputs must produce identical results.

A-2.4 Implement draft queue generation, scoring/reason codes, suppression rules, deduplication, same-draft version updates, and a freshness check immediately before approval.

A-2.5 Implement recipient confirmation and permission gates. If recipient/owner changed and is not confirmed, approval must be blocked; ambiguous completion must not create a chase.

A-2.6 Implement evaluation scorecard/evidence generation for labelled owner, deadline, status; wrong reminders for done/cancelled/deferred; duplicate drafts; and edge cases. Write generated evidence only through scripts.

A-2.7 Implement Dexie/IndexedDB repositories and store hooks for commitments, drafts, evidence, and audit events. UI components must use store hooks rather than calling Dexie directly.

A-2.8 Implement task actions and role rules: assign, submit, approve, cancel/reassign as supported by the blueprint. Members must not approve their own work.

A-2.9 Implement REST endpoints such as `/api/health`, `/api/process`, and `/api/evidence` if the repository scaffold supports them. Validate content type and body size; use consistent 405/422 error shapes; never log message text.

A-2.10 Run the engine against the fixture and compare actual output with every labelled expectation. Fix rule errors before adding optional AI.

## Deliverables

Pure engine modules under `src/engine/`

Queue/resolver/scoring tests

Persistence repositories and store hooks

Task actions and audit trail

API handlers and API tests where scaffold supports them

`npm run evidence` or the repository's equivalent generated scorecard

## Acceptance gate

Deterministic repeated runs produce equal outputs.

All three official scorecard checks are measured and reported honestly.

Zero active drafts for completed/cancelled/deferred commitments in the fixture.

No duplicate active draft; deadline change preserves the same draft identity and increments version.

Stale draft is suppressed before approval.

Task permission and API validation tests pass.

If behind schedule: Cut optional AI and flows editor first. Preserve fixture scoring, suppression, queue, evidence, and core tests.

# Phase 3 — Integration and functional completion — 00:00–03:00 IST (roadmap target)

Phase goal: Connect engine, store, API, and Track B screens through the published contract; make the MVP work end to end.

Dependencies / handoffs: Merge only after both branches are pushed and the shared contract is reconciled. Track A owns engine/store/API; Track B owns screens and visual layout.

## Tasks — complete separately

A-3.1 Review Track B's branch against the contract. Identify mismatched types, mock assumptions, route expectations, and missing store methods before merging.

A-3.2 Provide stable engine/store functions for dashboard summaries, commitment detail, queue lanes, suppressed items, recipient review, evidence, and audit views.

A-3.3 Wire the app's actual data path to validated fixture data and persistence; remove mocks from normal/production paths. Keep a demo mock only behind an explicit demo flag.

A-3.4 Verify approve/edit/reject/escalate/reassign actions, freshness re-checks, audit events, and permissions across the UI and engine.

A-3.5 Run the scripted critical journeys with Track B: overdue commitment, delegated owner, completion in another thread, stale draft suppression, and ambiguous completion review.

A-3.6 Record integration failures and fix only verified issues; do not conceal failures by changing expected results.

## Deliverables

Engine/store-to-UI integration note

Real fixture data available through the app

Updated UAT log and audit evidence

## Acceptance gate

Dashboard/detail/queue use real validated data.

Core journeys pass twice without errors.

Actions update state and audit history.

Mocks are not silently presented as real engine output.

If behind schedule: Keep dashboard, detail, queue, evidence, and critical journeys. Drop nonessential team/workflow extras if needed.

# Phase 4 — Testing, risk reduction and feature freeze — 03:00–05:00 IST (roadmap target)

Phase goal: Fix defects, validate security and reliability, and stop feature expansion.

## Tasks — complete separately

A-4.1 Run all unit, API, integration, and security tests plus the repository's actual typecheck/build commands.

A-4.2 Verify the critical test matrix: tentative deadline, timezone/DST, delegation, completion elsewhere, ambiguous completion, silence versus still-working, labelled scoring, duplicate draft, stale draft, recipient gate, validation errors, determinism, member permissions, and API errors.

A-4.3 Test IndexedDB persistence across refresh and offline reload where supported; confirm graceful in-memory fallback when storage is unavailable.

A-4.4 Check XSS-safe message rendering assumptions, upload allow-list/size limits if uploads exist, CSV injection, API payload limits, key leakage, dependency audit, and absence of secrets in Git.

A-4.5 Fix only demonstrated bugs; freeze new features and document any test that cannot be run.

## Deliverables

Test report

Security/release checklist

Known-issues list and feature-freeze marker

## Acceptance gate

`npm test`, typecheck, and build pass or failures are explicitly documented.

P1 cases are green or have a clear, honest limitation.

No secrets or message text in logs.

No new feature scope after freeze.

If behind schedule: Revert risky last-minute changes; skip optional AI, advanced flows, and polish before sacrificing core correctness.

# Phase 5 — Deployment and demo preparation — 05:00–06:45 IST (roadmap target)

Phase goal: Support a stable demo build and prepare evidence; do not change business rules merely to make a score look better.

## Tasks — complete separately

A-5.1 Verify production build and hosting configuration using the current repository setup; coordinate deployment with the person owning repository/deploy permissions.

A-5.2 Verify `/api/health` and core API routes on the deployed build if deployment is configured; otherwise record a reproducible local fallback.

A-5.3 Generate final evidence artifacts from scripts, including scorecard, labelled-commitment table, suppression list, edge-case coverage, and timestamps/hashes where implemented.

A-5.4 Confirm that demo data is synthetic and resettable, no real messages are sent, and logs do not contain conversation text.

A-5.5 Provide Track B/demo owner with exact tested paths, known limitations, and reliable reset instructions.

## Deliverables

Verified build/deployment status

Final generated evidence folder

API health result or documented local fallback

Demo reset instructions

## Acceptance gate

Evidence is generated by the actual script.

Live/local status is accurately described.

No unverified metrics or claims.

If behind schedule: If deployment fails, use the tested local preview and captured evidence rather than destabilizing the app.

# Phase 6 — Final submission and judge readiness — 06:45–08:00 IST (roadmap target)

Phase goal: Provide a release-ready, traceable engine and honest evidence for the final demonstration.

## Tasks — complete separately

A-6.1 Run the final test/typecheck/build commands on the integrated branch and record their real output.

A-6.2 Compare every pitch/demo claim with the generated scorecard, test report, and deployment state; remove or qualify unsupported claims.

A-6.3 Check repository status, branch history, ignored files, secrets, generated evidence, and clean working tree.

A-6.4 Hand off the final list of engine rules, known limitations, test results, evidence paths, and any unresolved defects.

## Deliverables

Final verification log

Claims audit

Known limitations and final handoff

## Acceptance gate

The demo can be reset and replayed.

All metrics in the presentation are evidence-backed or labelled as targets/hypotheses.

No accidental real sending or secret exposure.

# Git, ownership and parallel-work rules

Work only on branch `track-a-engine-backend` in the dedicated worktree/folder assigned to this Claude account.

Before editing: run `git status --short`, `git branch --show-current`, and inspect the latest commits. Preserve any existing/uncommitted work; never reset, clean, or overwrite it blindly.

Do not assume the base branch is `main`; verify the actual repository state and the correct base before creating/reusing a branch.

Do not switch branches or edit the other track's worktree. Do not merge into main and do not force-push.

Commit small, coherent, tested changes. Push only this track's branch when the remote and permissions are configured.

Do not run destructive Git commands. Do not commit secrets, local environment files, generated build output, or personal data.

After each phase, update the track status file with completed task IDs, files changed, tests run/results, commit hash, blockers, and next task.

When another track owns a required interface, document the exact dependency and continue only with a clearly marked temporary adapter/mock; do not create a competing contract.

## Owned areas

`src/engine/`

`src/schema/` and validation utilities

fixture notes and generated evidence scripts

storage/repository/store hooks

task actions, permissions, audit, and API

Track A status and test notes

## Do not own / do not modify without agreement

`src/pages/`

`src/components/` visual/layout files

`src/three/` scene implementation

`src/styles/` visual design system unless coordination is required

# Shared contracts and integration checkpoints

IC0 — Start: inspect the existing repository and both planning documents; inventory what the random initial prompt already created. Reuse valid work; do not rebuild blindly.

IC1 — Foundation: Track A publishes the first stable `src/engine/types.ts` contract and validation examples. Track B reads that contract and builds typed UI adapters; Track B must not invent duplicate domain types.

IC2 — Feature integration: both tracks push their own branches; compare the public exports, store hooks, route expectations, and mock data against the actual contract before merging.

IC3 — Merge: integrate Track A first, then Track B, resolving conflicts intentionally. Run the repository's actual test, typecheck, and build scripts after each merge.

IC4 — Release gate: do not claim a test, score, deployment, or feature passed unless its command or evidence actually confirms it. Keep all scoring targets labelled as targets until measured.

The app is a shadow-mode prototype: never send real emails/Slack messages or perform real external actions. Do not add production authentication or a cloud database unless explicitly requested.

## Final report required from Claude

Phase-by-phase status: DONE / PARTIAL / BLOCKED / NOT STARTED.

Exact changed files and commit hashes; branch name and push status.

Exact test/typecheck/build commands run and their real outputs.

Known gaps, conflicts, risks, and the next smallest task.

Do not say 'complete' just because files were written; use acceptance gates.