FOLLOWTHRU

# Track B — Frontend & UI/UX

Phase-by-phase execution plan for one independent Claude Code session

Claude Account 2  |  Git branch: track-b-frontend-ui  |  Repository: shivv-14/followthru

# Mission

Own the user-facing experience: design system, cinematic landing page, app shell, navigation, profiles, responsive layouts, dashboard, commitment detail, queue, recipient review, team/member workspace, evidence, and audit screens. Work independently in its own worktree/branch while Track A owns the engine and shared data contract.

# Non-negotiable UI rules

Inspect and reuse the existing project produced by the earlier random prompt; do not replace working code without evidence.

Do not invent a second set of domain types. Track A owns `src/engine/types.ts`; UI mocks must typecheck against it once published.

Build visual components around real interactions, not static screenshot-only screens.

Keep the app responsive from 360px mobile through desktop, accessible by keyboard, and respectful of reduced-motion preferences.

Lazy-load the 3D scene, cap rendering cost, and provide a usable 2D fallback when WebGL is unavailable or motion is reduced.

Never imply a reminder was sent. This is a review/approval queue in shadow mode; no real email or Slack sending.

Do not display invented scores or fake data as real. Any demo mock must be explicit and isolated.

# Phase map

Phase 0: inspect repository, set up isolated branch, collect visual references and identify existing UI.

Phase 1: design system, UI primitives, 3D stage/fallback, style guide, typed mock after Track A contract appears.

Phase 2: cinematic landing, app shell/navigation/profiles, responsive core page skeletons.

Phase 3: connect dashboard, detail, queue, recipient review, workspace, evidence and audit screens to real engine/store data.

Phase 4: accessibility, mobile/device testing, error/loading/empty states, feature freeze.

Phase 5: deployment/demo screenshots and rehearsal support.

Phase 6: final UI release check and honest claims audit.

# Phase 0 — Problem validation and kickoff — 17:00–18:00 IST (roadmap target)

Phase goal: Establish a safe UI baseline and understand the product workflow before designing screens.

## Tasks — complete separately

B-0.1 Inspect current branch/worktree, `git status`, recent commits, package scripts, existing routes, styling, components, assets, and work produced by the earlier random prompt.

B-0.2 Confirm the repository's actual framework and installed dependencies. Do not assume Vite/React/Tailwind/Framer Motion/React Three Fiber are present until checked.

B-0.3 Confirm branch `track-b-frontend-ui`; create/reuse it from the verified base without overwriting existing work.

B-0.4 Review the solution blueprint's navigation, screen inventory, interaction patterns, and visual requirements. Record any missing assets or implementation blockers.

B-0.5 Collect concise inspiration notes for motion/3D mood, without copying reference-site layouts or assets.

B-0.6 Create `docs/track-b-status.md` and record existing screens, reusable components, dependencies, current run status, and next task.

## Deliverables

`docs/track-b-status.md`

Verified branch and frontend baseline

List of existing reusable UI components

## Acceptance gate

Current project runs or the exact failure is recorded.

Existing UI work is preserved unless a change is justified.

Branch and owned folders are confirmed.

If behind schedule: If dependencies are missing or the repo has existing work, adapt to the current stack rather than rebuilding the scaffold.

# Phase 1 — Foundation and parallel setup — 18:00–19:30 IST (roadmap target)

Phase goal: Create a consistent design system and the UI foundation while Track A publishes the shared contract.

Dependencies / handoffs: Track A owns the shared contract. If it is not ready, proceed with shell/layout and a small explicitly temporary adapter, not a competing contract.

## Tasks — complete separately

B-1.1 Build design tokens for color, typography, spacing, borders, shadows, radii, focus rings, motion duration, and responsive breakpoints in the existing styling system.

B-1.2 Create reusable UI primitives: buttons, inputs, cards, badges/status chips, tabs, dialogs/bottom sheets, empty/loading/error states, and accessible navigation elements.

B-1.3 Create a `/styleguide` route or the closest existing equivalent to visually verify tokens and components.

B-1.4 Build the reusable 3D stage/canvas wrapper with lazy loading, capped device pixel ratio, reduced-motion support, and a graceful 2D fallback. Keep the initial scene lightweight.

B-1.5 Start the app shell and route skeletons without assuming engine data shapes.

B-1.6 After Track A publishes `src/engine/types.ts`, import the actual contract and create `src/mocks/engineResult.ts` with valid typed sample data. Do not create duplicate domain interfaces.

B-1.7 Keep mock mode behind a clear development/demo flag; document the exact Track A contract commit used.

## Deliverables

Design tokens and reusable UI primitives

`/styleguide` or equivalent

Reusable Stage component and 2D fallback

Typed mock data only after contract is available

## Acceptance gate

Style guide renders on desktop and phone width.

Keyboard focus and reduced-motion behaviour work.

3D fallback remains usable.

Mock data typechecks against Track A's contract.

If behind schedule: Prioritize design tokens, shell, primitives, responsive behaviour, and typed mock contract over elaborate 3D.

# Phase 2 — Core feature development — 19:30–00:00 IST (roadmap target)

Phase goal: Build the visual experience and the first usable navigation/page framework in parallel with Track A's engine work.

Dependencies / handoffs: Use valid typed mocks while the engine is being built; clearly label mock mode and avoid representing mock metrics as evaluated results.

## Tasks — complete separately

B-2.1 Build the cinematic landing story: chaos → scanning/understanding → status orbits → organized queue. Keep the main message clear: “Chase what's late. Never what's done.”

B-2.2 Add motion/scroll transitions only where they improve explanation; respect reduced-motion and avoid blocking the user from reaching the app.

B-2.3 Build the app shell: collapsible desktop sidebar, top bar, search/command entry if feasible, evaluation-clock chip, Rules/AI mode chip, and profile switcher.

B-2.4 Build mobile navigation using a bottom tab bar, card layouts instead of wide tables, bottom sheets instead of desktop-sized modals, and safe-area insets.

B-2.5 Build route skeletons and layouts for dashboard, commitment detail, active queue, suppressed queue, recipient review, profiles, team/member workspace, evidence/import-export, and audit.

B-2.6 Make controls functional: navigation, search/filter, clock slider if included, tabs, form validation, profile switching, and empty/error/retry states.

B-2.7 Keep all engine actions behind a clear adapter/store-hook boundary. Components must not call Dexie directly and must not reimplement business rules.

## Deliverables

Landing page and responsive shell

Navigation and route skeletons

Core screen layouts

Functional reusable interactions

## Acceptance gate

App opens without console-breaking errors.

Every visible navigation/control has a real action or is clearly disabled.

Mobile layout works at 360px width.

3D is lazy-loaded and fallback/reduced-motion states work.

If behind schedule: If time is short, prioritize shell, dashboard, detail, queue, and clear status/reason display; simplify advanced animation.

# Phase 3 — Integration and functional completion — 00:00–03:00 IST (roadmap target)

Phase goal: Connect all MVP screens to Track A's actual types, store hooks, and engine results.

Dependencies / handoffs: Track A owns engine, store, actions, permissions, and API. Track B owns presentation and user interaction. Agree on adapter changes rather than editing engine files directly.

## Tasks — complete separately

B-3.1 Pull/review the published Track A contract through the agreed branch/worktree process. Do not blindly rebase a dirty or actively edited worktree.

B-3.2 Replace normal-path mocks with the real validated fixture/store data; keep mock data available only through an explicit demo flag.

B-3.3 Complete dashboard cards and queue counts from actual data, with filters for status/owner/deadline and a visible suppressed lane.

B-3.4 Complete commitment detail with owner, deadline in owner/viewer timezones, evidence/source references, history, status reasons, and “Why?” explanation.

B-3.5 Complete queue draft review with edit/approve/reject/escalate actions exposed only when permitted by the engine; show suppression reason and freshness state.

B-3.6 Implement recipient/owner confirmation UI and visibly disable approval when confirmation is required.

B-3.7 Implement profile/team/member workspace and assignment/task screens only to the extent supported by Track A's actions and role rules.

B-3.8 Implement evidence/import-export and audit screens that display real generated data, timestamps, hashes, and action history where available.

B-3.9 Run critical user journeys with Track A: overdue commitment, delegated owner, completion elsewhere, stale draft suppression, and ambiguous completion review.

## Deliverables

Real-data dashboard, detail and queue

Recipient-review and suppression states

Team/member workspace where supported

Evidence and audit views

UAT screenshots/log

## Acceptance gate

All core screens consume the shared contract.

No fake score is shown as a real result.

Stale drafts cannot be approved through the UI.

Owner/recipient confirmation gate is visible.

Critical journeys work twice without errors.

If behind schedule: Keep dashboard, commitment detail, queue, suppression and evidence. Cut advanced workspace/flow editor before breaking the MVP.

# Phase 4 — Testing, risk reduction and feature freeze — 03:00–05:00 IST (roadmap target)

Phase goal: Remove UI defects and confirm the experience remains clear and usable on a phone.

## Tasks — complete separately

B-4.1 Run the existing frontend tests, typecheck, and production build; record exact commands and results.

B-4.2 Test mobile widths including 360px, tablet, and desktop; check overflow, safe areas, sticky navigation, dialog/bottom-sheet behaviour, and long names/deadlines.

B-4.3 Verify keyboard navigation, visible focus, labels, accessible names, contrast, and reduced-motion behaviour.

B-4.4 Verify loading, empty, validation-error, API-error, storage-unavailable, offline, no-WebGL, and reduced-motion states.

B-4.5 Verify status/reason clarity: completed/cancelled/deferred work is visibly suppressed, deadlines show owner and viewer time, and Rules/AI fallback mode is explicit.

B-4.6 Test the core demo path with Member B/C or available testers and capture reproducible screenshots with timestamps if the repo supports it.

B-4.7 Freeze features and fix only demonstrated defects.

## Deliverables

Responsive/device test log

Accessibility and fallback checklist

Timestamped screenshots where available

Feature-freeze note

## Acceptance gate

No horizontal overflow on core mobile screens.

No essential action depends on hover alone.

Fallback states are usable.

Core UI build/typecheck passes or failures are documented.

If behind schedule: Simplify or remove expensive 3D/motion if performance or reliability is poor; preserve a polished 2D experience.

# Phase 5 — Deployment and demo preparation — 05:00–06:45 IST (roadmap target)

Phase goal: Prepare reliable visual proof and rehearse the core user journey without adding features.

## Tasks — complete separately

B-5.1 Verify the integrated app against the deployment/local preview supplied by the deploy owner. Do not change deployment secrets or settings outside agreed ownership.

B-5.2 Capture the landing page, dashboard, commitment detail/Why panel, active queue, suppressed lane, recipient gate, and evidence/audit states.

B-5.3 Confirm screenshots reflect the actual tested build and clearly distinguish demo/mock data from engine-generated data.

B-5.4 Rehearse the path: open dashboard → inspect overdue commitment → explain evidence/status → review draft → show recipient/freshness gate → show suppression of completed work.

B-5.5 Give the demo owner a concise route-by-route walkthrough and known UI limitations.

## Deliverables

Screenshot set

UI walkthrough

Known limitations and fallback notes

## Acceptance gate

Screenshots match the actual build.

Critical journey is repeatable.

No UI suggests a real message has been sent.

If behind schedule: Use the tested local preview if the live deployment is unstable; do not risk the build for visual polish.

# Phase 6 — Final submission and judge readiness — 06:45–08:00 IST (roadmap target)

Phase goal: Deliver a stable, explainable UI and ensure presentation claims match what is actually implemented.

## Tasks — complete separately

B-6.1 Run the final UI build/typecheck and verify the merged branch, not only the feature branch.

B-6.2 Check navigation, responsive shell, dashboard, detail, queue, suppression, recipient review, evidence and audit once more.

B-6.3 Confirm all displayed metrics and statuses come from the engine/evidence or are explicitly labelled as demo fixtures.

B-6.4 Hand off final screenshots, route list, known limitations, and the tested demo sequence.

## Deliverables

Final UI verification log

Final screenshot set

Judge walkthrough and limitation notes

## Acceptance gate

No broken core route.

No unlabelled mock values or unsupported claims.

The main journey is ready to demonstrate.

# Git, ownership and parallel-work rules

Work only on branch `track-b-frontend-ui` in the dedicated worktree/folder assigned to this Claude account.

Before editing: run `git status --short`, `git branch --show-current`, and inspect the latest commits. Preserve any existing/uncommitted work; never reset, clean, or overwrite it blindly.

Do not assume the base branch is `main`; verify the actual repository state and the correct base before creating/reusing a branch.

Do not switch branches or edit the other track's worktree. Do not merge into main and do not force-push.

Commit small, coherent, tested changes. Push only this track's branch when the remote and permissions are configured.

Do not run destructive Git commands. Do not commit secrets, local environment files, generated build output, or personal data.

After each phase, update the track status file with completed task IDs, files changed, tests run/results, commit hash, blockers, and next task.

When another track owns a required interface, document the exact dependency and continue only with a clearly marked temporary adapter/mock; do not create a competing contract.

## Owned areas

`src/pages/`

`src/components/` and UI primitives

`src/three/` landing/scene components

`src/styles/` design tokens and visual system

frontend adapters and explicitly typed mock data

Track B status and visual/UAT notes

## Do not own / do not modify without agreement

`src/engine/` business logic and shared types

`src/schema/` validation contracts

storage/repositories and audit logic

API handlers and scoring/evidence engine

# Shared contracts and integration checkpoints

IC0 — Start: inspect the existing repository and both planning documents; inventory what the random initial prompt already created. Reuse valid work; do not rebuild blindly.

IC1 — Foundation: Track A publishes the first stable `src/engine/types.ts` contract and validation examples. Track B reads that contract and builds typed UI adapters; Track B must not invent duplicate domain types.

IC2 — Feature integration: both tracks push their own branches; compare the public exports, store hooks, route expectations, and mock data against the actual contract before merging.

IC3 — Merge: integrate Track A first, then Track B, resolving conflicts intentionally. Run the repository's actual test, typecheck, and build scripts after each merge.

IC4 — Release gate: do not claim a test, score, deployment, or feature passed unless its command or evidence actually confirms it. Keep all scoring targets labelled as targets until measured.

The app is a shadow-mode prototype: never send real emails/Slack messages or perform real external actions. Do not add production authentication or a cloud database unless explicitly requested.

## Final report required from Claude

Phase-by-phase status: DONE / PARTIAL / BLOCKED / NOT STARTED.

Exact changed files and commit hashes; branch name and push status.

Exact test/typecheck/build commands run and their real outputs.

Known gaps, conflicts, risks, and the next smallest task.

Do not say 'complete' just because files were written; use acceptance gates.